# STATEMENT OF WORK

| Center: Factory Forge, Coimbatore | Date: 22/04/2026 |
| --- | --- |
| Challenge Statement: Cloud-Based Battery Test Analytics & Traceability Platform | Organization: Genesis - Powerprobe |

# #1 Introduction

Intelligent software platform module for cloud-based battery test data analytics, featuring report generation, performance analysis, SOC, SOH, RUL and thermal runaway risk prediction and traceability dashboards — integrating both offline data ingestion via SD card uploads and real-time Firebase cloud sync — enabling remote monitoring and predictive insights.

# #2 Scope of Work

Critical Features

1. Battery Test Data Ingestion Module Offline ingestion supports two paths — SD card data uploaded via the Android app (Kotlin) using Android Storage Access Framework, or via browser-based CSV/JSON file input on the React.js web platform from a Windows PC — both batch-written to Firestore using Firebase offline persistence SDK on reconnect. Real-time ingestion streams live voltage, current, and temperature readings directly into Firebase Realtime Database via Firebase Realtime SDK event listeners, accessible on both Android app and web platform simultaneously

2. Firebase Backend with RBAC Firestore stores structured test records. Firebase Storage holds generated reports. Firebase Authentication enforces three roles — Technician, Engineer, Manager — via Firestore Security Rules at collection and document level.

3.Web Platform (React.js) React.js dashboard streams live SOC/SOH and prediction outputs (RUL,thermal risk score) using Chart.js with Firebase Realtime Database listeners — no page reload required. Traceability and certification compliance views fetch full per-battery test history from Firestore. Deployable via Firebase Hosting, Vercel, or AWS Amplify

4. Android Application (Kotlin) MPAndroidChart renders live SOC/SOH gauges and trend charts with Green/Yellow/Red thresholds. Traceability dashboard shows full per-battery test history from Firestore. Certification compliance view validates test records against defined pass/fail parameters.

5. Prediction Engine (TFT Model) FastAPI on Google Cloud Run receives time-series battery cycle data. Temporal Fusion Transformer (TFT) built with PyTorch Forecasting takes voltage, current, temperature, cycle count, and capacity as input features, outputting SOC (%), SOH (%), RUL (cycles), and thermal runaway risk score. Predictions written back to Firestore via Firebase Cloud Functions

6. PDF/Excel Export with Cloud Backup jsPDF and SheetJS generate certification-ready PDF and structured Excel reports from Android and web, uploaded to Firebase Storage with Firestore document reference for audit trail.

Optional Feature

ML-Based Battery Lifecycle Estimation Temporal Fusion Transformer model extended with capacity fade rate, internal resistance trend, and coulombic efficiency history to output remaining useful life with confidence intervals. Exposed as an additional Fast API endpoint, surfaced on Android traceability dashboard and React.js compliance view.

Anomaly Detection (LSTM Autoencoder) LSTM Autoencoder built with TensorFlow/Keras trained on normal battery behavior sequences. Reconstruction error above a defined threshold flags anomalous events — voltage drops, temperature spikes, abnormal capacity loss. Triggers Firebase Cloud Functions which invoke FCM push notifications to Android with battery ID, parameter, and severity level.

# #3 Milestones

| Milestones | Target Date |
| --- | --- |
| SoW | 22 April 2026 |
| Product concept proposal | 29 April 2026 |
| PoC BoM | 04 May 2026 |
| Proof of concept demo | 11 May 2026 |
| MUP Development BoM | 18 May 2026 |
| Critical features demo | 22 May 2026 |
| Mup deployment and test | 25 May 2026 |
| Product concept document | 01 June 2026 |
| Closure report and knowledge transfer | 04 June 2026 |

# #4 Deliverables

Following are the deliverables to be executed & delivered through Innovation Engineer Trainees

- MUP Innovation Brief

- Product Concept Document

- MUP Execution Plan

- MUP Development BoM

- Final BoM [Product Pilot]

- MUP for Pilot Completion

- Comprehensive Managed Product Innovation Report

| # | Item | Specification | Unit Price(Rs) | Qty | Total Price(Rs) | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Google Play Developer Account | One-time APK deployment registration | 1500 | 1 | 1500 | Mandatory for Android app delivery to company. One-time lifetime fee. |
| 2 | Firebase Blaze Plan | Cloud Functions → Cloud Run ML trigger enablement | 500 | 1 | 500 | Storage limits are not a concern; only Cloud Functions require Blaze upgrade. |
| 3 | Google Colab Pro | GPU runtime for TFT + LSTM Autoencoder model training | 1,100 | 1 | 1,100 | Free tier disconnects mid-training; insufficient for TFT on real battery cycle data. 1 month sufficient for MVP. |
| 4 | Domain Name (.com) | Namecheap — 1 year registration | 800 | 1 | 800 | Firebase .web.app subdomain not acceptable for company-grade product handover. |
| 5 | 3-in-1 OTG SD Card Reader | USB-A + USB-C + Micro USB — reads SD card on both Windows PC and Android device | 500 | 1 | 500 | Required for SD card/USB offline data ingestion module testing. |
| 6 | SanDisk 16GB Class 10 SD Card | UHS-I, 80MB/s read — CSV/JSON battery test data storage | 1500 | 2 | 3000 | Simulates battery test equipment SD card output during MVP testing |
| 7 | Firebase Free Tier (Spark Plan) | Firestore 1GB, Realtime DB 1GB, Storage 5GB, Auth, FCM, Firebase Hosting | 0 | 1 | 0 | Covers ~20,000 test sessions. |
| Total BoM Cost |  |  |  |  | 7400 |  |

# #5 Resource Requirement [PoC - Development BoM]

# #6 Team

| # | Name | Role |
| --- | --- | --- |
| 1 | Jai Anand M (23BAD046) | Data Analyst |
| 2 | Danavasan V (23BAU012) | Embedded Engineer |
| 3 | Jasirdeen G (23BAD049) | ML Engineer |
| 4 | Abika J (23BAD004) | Web Developer |
| 5 | Mathan M (23BAD064) | Cloud Engineer |
| 6 | Lesa S (23BAD060) | Android Developer |